FOR INTERNAL PURPOSES ONLY

# Statement of Work

## SOW[####]: Lily of the Valley (LOTV) — Full Platform Development

FOR INTERNAL PURPOSES ONLY

| Field | Detail |
| --- | --- |
| Statement of Work # | SOW[####] |
| Issue Date | [DATE] |
| Project Name | Lily of the Valley (LOTV) — SaaS Social Services Coordination Platform |
| Governed By | Master Services Agreement MSA[####] between WTE Solutions and [CLIENT ORG] |
| Project Manager | Chris Kremer |
| Lead Developer | [WTE Lead Developer Name] |

## Client Information

| Field | Detail |
| --- | --- |
| Client | [CLIENT ORGANIZATION LEGAL NAME] |
| Primary Contact | [Name], [Title] |
| Email Address | [Email] |
| Phone # | [Phone] |
| Billing Contact | [Name] |
| Billing Email | [Email] |
| Billing Address | [Street, City, State, ZIP] |
| Business EIN # | On File |
| Site URL (future) | [e.g., app.lilyofthevalley.org] |

## Project Overview

WTE Solutions will design, develop, test, and deploy the Lily of the Valley (LOTV) platform — a .NET 9 SaaS application for social services coordination. The platform connects five user types (People in Need, Donors, Volunteers, Staff, and Administrators) and provides:

Service request intake, routing, assignment, and fulfillment with full task management

Monetary and resource donation tracking with tax receipt generation

Fundraising event management (galas, silent auctions, dinners, and other events)

Donation Tracking Dashboard by person, diocese, city, donation channel, and amount

Impact & Distribution Dashboard showing where money and resources were sent

Geographic maps for volunteer matching and service delivery visualization

Staff kanban board, workload view, and request queue

Stripe payment processing for donations and event tickets

Email and SMS notifications for all user types

## Technology Stack

| Layer | Technology |
| --- | --- |
| Backend API | ASP.NET Core Web API (.NET 9) |
| Frontend | Blazor WebAssembly (.NET 9) |
| Domain Logic | .NET 9 Class Library |
| Testing | xUnit, WebApplicationFactory, Playwright (E2E) |
| Database | EF Core + [SQL Server / PostgreSQL — TBD in Phase 1] |
| Authentication | [ASP.NET Core Identity + JWT / Azure AD B2C — TBD in Phase 1] |
| Payment Processing | Stripe |
| Email | [SendGrid / Azure Communication Services — TBD in Phase 1] |
| Cloud Hosting | [Azure App Services / Azure Container Apps — TBD in Phase 1] |
| File / Blob Storage | [Azure Blob Storage — TBD in Phase 1] |
| CI/CD | GitHub Actions |
| Repository | GitHub |

## Scope of Work

Work is organized into six (6) phases, each representing a billable milestone. Detailed task breakdowns are maintained in `MASTER_TODO.md` in the project repository.

### Phase 1 — Architecture & Design

Deliverable: All major technical decisions documented and approved in writing before coding begins.

WTE Deliverables:

Domain model and entity relationship diagram (ERD) documented in `docs/data-model.md`

REST API contract document (all endpoints, auth flow, request/response shapes) in `docs/api-contract.md`

Authentication strategy selection and documentation (`docs/auth-design.md`)

Database and ORM selection with rationale

Architecture Decision Records (ADRs) for: authentication, database, payment processor, and multi-tenancy

Diocese data model definition (diocese as lookup entity linked to donor profiles)

Event revenue model definition (how ticket/auction revenue links to contribution records)

Silent auction workflow definition (bidding model, winner notification, payment collection)

Payment processor account setup guidance

Escalation rules definition for overdue service requests

Client Deliverables Required:

Approved list of diocese names, cities, and states to seed the initial database

Organization name, logo, and branding assets

Confirmation of hosting preference (Azure, AWS, or other)

Stripe account creation (or authorization for WTE to set up on Client's behalf)

Email provider account creation (or authorization for WTE to set up)

Written approval of architecture decisions before Phase 2 begins

### Phase 2 — Core Domain (Lotv.Core)

Deliverable: All domain entities, enumerations, value objects, and service interfaces defined, implemented, and unit-tested.

WTE Deliverables:

*Lookup Entity:*

`Diocese` entity seeded with Client-provided diocese list

*User Entities:*

`ApplicationUser`, `PersonInNeed`, `Donor` (with DioceseId, City, State), `Volunteer`, `Employee/StaffMember`

*Request & Task Management Entities:*

`ServiceRequest` with Priority, DueDate, AssignedToId, AssignedToType

`ServiceFulfillment`, `RequestNote`, `RequestActivity`, `RequestAssignment`

*Donation & Allocation Entities:*

`MonetaryContribution` with DonationChannel (Online / Check / Cash / InPerson / Mail / PhoneCall / Event / Other), CheckNumber, EventId

`ResourceDonation`, `MoneyAllocation`, `ResourceAllocation`, `Expense`

*Event Entities:*

`FundraisingEvent`, `EventAttendee`, `SilentAuctionItem`, `AuctionBid`

*Reporting / Dashboard DTOs:*

`ImpactSummary`, `DonorImpactStatement`, `AllocationRecord`

`DonationByPersonRow`, `DonationByDioceseRow`, `DonationByCityRow`, `DonationByChannelRow`, `DonationByAmountBand`

*Enumerations:* UserRole, RequestStatus, RequestPriority, AssignmentStatus, ActivityType, RequestCategory, ResourceType, DonationChannel, ContributionStatus, AllocationStatus, EventType, EventStatus, AuctionItemStatus

*Value Objects:* Address, GeoLocation, Money, ContactInfo, DateRange

*Service Interfaces:* IServiceRequestService, IWorkloadService, IDonorService, IVolunteerService, IPaymentService, IResourceService, IAllocationService, IDashboardService, INotificationService, IReportingService, IUserService, IReceiptService, IAuditService, IEventService

*Shared:* Result\<T\>, PagedResult\<T\>, ValidationResult

*Unit Tests:* ≥ 80% coverage on Lotv.Core including ServiceRequestService, AllocationService, DashboardService, WorkloadService, ReceiptService

Client Deliverables Required:

Written approval of domain model/ERD before entity coding begins

Business rules for any custom logic (e.g., specific request routing rules, tax receipt format requirements)

### Phase 3 — API (Lotv.Api)

Deliverable: Fully functional, authenticated, and authorized REST API covering all platform capabilities.

WTE Deliverables:

*Authentication & Authorization:*

User registration with role selection, JWT issuance/refresh, password reset

Role-based authorization policies: PersonInNeed, Donor, Volunteer, Staff, Admin

*Service Request & Task Management Endpoints:*

Full CRUD + status, priority, due date, assignment, accept/decline, escalation, notes, activity log

Unassigned queue, overdue queue, workload endpoints

*Donor, Contribution & Diocese Endpoints:*

Donor CRUD, contribution history, personal impact statement

Resource donation logging, full contribution list

Diocese lookup CRUD + donor list by diocese + summary

*Payment Endpoints:*

Stripe PaymentIntent creation, webhook receiver (with signature verification), refund

*Volunteer Endpoints:*

Registration, profile, available-near-location, assigned requests

*Allocation Endpoints:*

Money → request/expense allocation, resource → request allocation, ledger

*Event Endpoints:*

Event CRUD, attendee registration, check-in, auction items, bidding, close auction, revenue summary

*Dashboard & Reporting Endpoints:*

Impact summary, money flow, resource distribution, geographic map, timeline

Donation tracking: by person, by diocese, by city, by channel, by amount band, diocese drill-through

Event dashboard summary

Impact report, full donor report, export (CSV/PDF), audit log

*Infrastructure:*

EF Core DbContext + initial migrations, diocese seed data

Stripe SDK integration, email service integration, SMS integration (optional)

Blob storage for tax receipts and documents

Background job infrastructure for email queue and receipt generation

FluentValidation, Serilog, global exception handler, rate limiting, CORS, health check endpoint

*Unit and Integration Tests:*

Controller unit tests for all endpoint groups

Stripe webhook handler tests

Integration tests: full request → fulfillment → allocation flow; donation → receipt flow; dashboard endpoint aggregate accuracy

Client Deliverables Required:

Stripe account keys (test environment)

Email provider API key

Confirmation of database hosting (Azure SQL / PostgreSQL)

Test donor and diocese data for integration testing

### Phase 4 — Frontend (Lotv.Web)

Deliverable: Blazor WebAssembly application with all role-based views, dashboards, and event management.

WTE Deliverables:

*App Shell:*

Responsive navigation, authentication state provider, role-based route guards, toast notifications, loading components, reusable chart components

*Person in Need Views:*

Submit request form, My Requests dashboard, request status tracking, profile management

*Donor Views:*

Donor registration/profile, monetary donation form (Stripe Elements), resource donation form, confirmation/receipt page (PDF download), contribution history, My Impact page

*Volunteer Views:*

Registration/profile, available requests near me (map + list), pending assignment accept/decline screen, My Work Queue, request completion form, history

*Staff Views:*

All Requests dashboard (filterable/sortable with status badges and overdue indicators)

Unassigned Queue with one-click assign

Kanban Board — requests in columns by status (Submitted | Triaged | Matched | In Progress | Fulfilled)

Request detail / case management (assign, priority, due date, status, notes thread, activity log, allocations)

Workload View — open/in-progress/overdue counts per staff member and volunteer

My Work Queue (staff's own assigned requests)

Donor management, Volunteer management, Allocation ledger

Marketing email composer + send

*Impact & Distribution Dashboard:*

KPI summary cards, money flow panel, resource distribution panel, geographic map, timeline chart, category breakdown chart, allocation ledger table, date range filter, export, public transparency page

*Donation Tracking Dashboard:*

By Person — searchable/sortable donor table with diocese, city, total, gift count, avg gift

By Diocese — aggregate table + geographic map with diocese location pins

By City — city/state aggregate table

By Channel — pie/donut chart (Online / Check / Cash / In-Person / Mail / Event / Other)

By Amount — gift-size distribution bar chart (<$25 / $25–$99 / $100–$499 / $500–$999 / $1,000–$4,999 / $5,000+)

Full Donor Ledger — paginated, filterable master contribution list

Donor detail drawer — full profile, diocese, all contributions, lifetime giving, impact

*Event Management Views:*

Events list with KPI strip, Create/Edit event form, Event detail page (attendee list, check-in, auction tab, revenue breakdown), public event listing + RSVP/ticket purchase flow, confirmation email with ticket

*Admin Views:*

User management, Diocese management, system configuration, audit log viewer, platform health

Client Deliverables Required:

Approved UI mockups or wireframe feedback (WTE will produce initial wireframes for review)

Logo and branding assets (colors, fonts, imagery guidelines)

Content for public-facing pages (About, FAQ, public event listings)

Domain name and DNS access for deployment

### Phase 5 — Testing

Deliverable: Documented test coverage report demonstrating ≥ 80% coverage on Lotv.Core; all critical path integration tests passing; E2E smoke tests passing in staging environment.

WTE Deliverables:

Unit tests: ServiceRequestService, AllocationService, DashboardService, WorkloadService, ReceiptService, value object tests (complete)

Integration tests: full request lifecycle, donation + receipt flow, dashboard aggregates, payment webhook handling

Test data builder/factory with seed data strategy

Coverlet coverage report

E2E smoke tests (Playwright) for: submit request, make donation, event RSVP, staff request assignment, dashboard load

Client Deliverables Required:

Staging environment approval and feedback within five (5) business days of WTE notifying readiness

User acceptance testing (UAT) participation from at least one representative per user role

### Phase 6 — Deployment & Launch

Deliverable: Application live in production with CI/CD pipeline, monitoring, and security hardening complete.

WTE Deliverables:

Dockerfile(s) for Lotv.Api and Lotv.Web; docker-compose.yml for local dev

GitHub Actions CI/CD: build+test on PR, deploy to staging on main merge, deploy to production on release tag

Environment configuration: dev / staging / production

Database migration pipeline step

Azure Blob Storage configuration for receipts and documents

CDN configuration for Blazor WASM static assets

Secrets management configuration (Azure Key Vault or equivalent)

Redis setup (if chosen for caching)

Stripe webhook registration in production Stripe dashboard

Application Insights / monitoring setup: error rate alerts, payment failure alerts, uptime monitoring

Database backup strategy implementation

HTTPS enforcement + security headers (HSTS, X-Content-Type-Options, CSP)

OWASP Top 10 pre-launch review

Dependency vulnerability scan (Dependabot)

DNS configuration and SSL certificate

Launch checklist sign-off document

Disaster recovery runbook in `docs/`

Handoff documentation: deployment guide, environment variable list (without secrets), architecture diagram

Client Deliverables Required:

Hosting account access (Azure / AWS subscription)

Domain registrar access for DNS configuration

Production Stripe account keys

Production email provider keys

Final launch approval sign-off

## Client Deliverables Summary

The following items must be provided by Client to enable WTE to execute this SOW. Delays in Client-provided items may impact project schedule with no penalty to WTE.

| # | Deliverable | Required For | Priority |
| --- | --- | --- | --- |
| 1 | Diocese list (name, city, state) | Phase 2 | High |
| 2 | Organization name, logo, branding assets | Phase 4 | High |
| 3 | Stripe account (test keys by Phase 3; production keys by Phase 6) | Phase 3 | High |
| 4 | Email provider account and API key | Phase 3 | High |
| 5 | Cloud hosting account (Azure or other) | Phase 6 | High |
| 6 | Domain name and DNS access | Phase 6 | High |
| 7 | Written approval of architecture decisions (Phase 1 output) | Phase 2 start | High |
| 8 | Written approval of domain model/ERD | Phase 2 start | High |
| 9 | Business rules for custom logic (routing, tax receipts, etc.) | Phase 2 | Medium |
| 10 | Wireframe / UI feedback (WTE-provided for review) | Phase 4 | Medium |
| 11 | UAT participation (one representative per user role) | Phase 5 | High |
| 12 | Content for public-facing pages | Phase 4 | Medium |
| 13 | Test donor, diocese, and request data for integration testing | Phase 3 | Medium |
| 14 | Launch approval sign-off | Phase 6 | High |

## Milestones and Payment Schedule

| Milestone | Description | Amount | Due |
| --- | --- | --- | --- |
| M0 — Project Start / Deposit | Agreement executed, project kickoff scheduled | $[AMOUNT] | Upon SOW execution |
| M1 — Architecture Approved | Phase 1 complete; architecture decisions approved in writing | $[AMOUNT] | Upon Client acceptance |
| M2 — Core Domain Complete | Phase 2 complete; entities, interfaces, unit tests passing | $[AMOUNT] | Upon Client acceptance |
| M3 — API Complete | Phase 3 complete; all endpoints functional, integration tests passing | $[AMOUNT] | Upon Client acceptance |
| M4 — Frontend Complete | Phase 4 complete; all views functional in staging | $[AMOUNT] | Upon Client acceptance |
| M5 — Testing Complete | Phase 5 complete; coverage report delivered, UAT sign-off | $[AMOUNT] | Upon Client acceptance |
| M6 — Production Launch | Phase 6 complete; application live; handoff docs delivered | $[AMOUNT] | Upon launch |
| TOTAL |  | $[TOTAL] |  |

*Milestone amounts to be determined based on WTE Rate Card (Attachment C) and final scope agreement. Time & materials projects will be invoiced monthly for hours worked.*

## Hourly Rates (if Time & Materials)

Per Attachment C of the governing MSA. Emergency and after-hours work billed at 2x standard rate.

## Assumptions and Exclusions

Assumptions:

Client will use GitHub for source code repository; WTE will manage the repository

Cloud hosting will be on Microsoft Azure unless otherwise agreed in writing

English language only (no localization) unless explicitly added to scope

Stripe will be used for payment processing

A single production environment; staging is included

Client will provide a responsive feedback turnaround of five (5) business days on milestone reviews

Exclusions (not included in this SOW without separate agreement):

Mobile native applications (iOS/Android) — platform is web-based and responsive

Real-time auction bidding via SignalR (identified as a future feature; can be added via change order)

Recurring donation subscriptions (Stripe subscriptions — future feature)

Third-party CRM integration (e.g., Salesforce)

Content creation (copywriting, photography, video)

Volunteer background check integration

Custom SMS provider integration (email notifications are included; SMS is optional add-on)

Hardware, devices, or on-premises infrastructure

Training beyond standard handoff documentation

## Change Order Process

Any changes to scope, timeline, or budget must be agreed upon in writing via a signed Change Order before work begins. WTE will provide a written estimate for any requested change within five (5) business days of the written request. Changes that reduce scope will be addressed through a credit memo or adjusted milestone amount.

## Payment Terms

Billing information is on file. WTE will invoice upon completion and written acceptance of each milestone defined above. For time & materials work, invoices are issued monthly for hours worked in the prior month.

This Statement of Work is governed by Master Services Agreement MSA[####] between the parties, which is hereby incorporated by reference. By signing below, both parties agree to the scope, deliverables, milestones, and payment terms stated above.

## Signatures

| WTE Solutions, a PointShop, Inc. Company | [CLIENT ORGANIZATION NAME] |
| --- | --- |
| Signature: _________________________ | Signature: _________________________ |
| Name: Eric Garrison | Name: _________________________ |
| Title: President | Title: _________________________ |
| Date: _________________________ | Date: _________________________ |

*PLEASE RETURN THIS SIGNED STATEMENT OF WORK VIA ADOBE SIGN. YOUR PROJECT WILL BE SCHEDULED ONCE YOUR SIGNED AGREEMENT HAS BEEN ACCEPTED AND ANY PRE-PAYMENT TERMS HAVE BEEN SATISFIED. WTE WILL CONTACT YOU IN THE EVENT OF CHANGES TO THE ESTIMATED COST OF SERVICES.*

| Document Preparer | Chris Kremer | Project Manager | Chris Kremer |
| --- | --- | --- | --- |